# EvenChess-Lichess Requirements Main Index

Suite: EvenChess-Lichess Version 1
Status: Live requirements suite - Lichess fork migration from EvenChess Version 1.4
Repository target: foughtapple/EvenChess-Lichess
Live requirements path: docs/requirements
Supporting implementation path: docs/evenchess
Generated: 2026-05-28

## 1. Purpose and authority

This document is the navigation and authority layer for the new EvenChess-Lichess Version 1 requirements suite.

The product has migrated from a custom-built chess-platform plan to a Lichess/lila fork plan. The decisive architectural rule is:

Lichess provides the chess platform. EvenChess adds the assisted-chess mode layer.

The old EvenChess Version 1.4 requirements remain source material, but they are not direct implementation instructions. Any requirement that asks Codex to rebuild basic chess-platform infrastructure must be reclassified before implementation.

## 2. Version 1 goal

EvenChess-Lichess Version 1 must produce a local and then deployable fork of Lichess/lila that supports a separate disclosed assisted chess mode.

The core deliverable is a server-authoritative assisted mode with disclosed Set Level, audited L0-L10 coaching, Used Level, Assistance Load, Used Offset, ECR calibration, server-side Stockfish, grounded AI explanation boundaries, Offset Count, Target Level isolation, token/subscription/advertising fairness, and telemetry/operations sufficient to calibrate and pause unsafe rollout.

## 3. Explicit non-goals

Do not rebuild Lichess-provided chess basics:

- legal move generation;

- base game rooms;

- base clocks;

- normal board UI;

- ordinary game history or PGN;

- ordinary account basics unless a gap is found;

- base game lifecycle and result flow;

- normal challenge/seek/play surfaces except for narrow EvenChess integration seams;

- normal Lichess chess.

EvenChess must be added as a separate assisted mode/layer. Normal chess must remain normal chess.

## 4. Lichess source assumptions

This suite assumes the fork starts from official lichess-org/lila and uses lichess-org/lila-docker for local development unless Stage 1 proves otherwise. Source URLs to verify during Stage 1:

- https://github.com/lichess-org/lila

- https://github.com/lichess-org/lila-docker

- https://lichess.org/source

- https://github.com/lichess-org/scalachess

- https://github.com/lichess-org/chessground

Any conflict between these assumptions and the checked-out codebase must be reported before implementation.

## Non-negotiable EvenChess invariants

- EvenChess is a disclosed assisted chess variant, not ordinary chess with hidden help.

- Lichess/lila provides the mature chess platform foundation; EvenChess adds the assisted-chess mode layer.

- Platform coaching is legal only because it is disclosed, capped by Set Level, logged by the server, and priced into ECR.

- Non-platform guidance remains prohibited in rated EvenChess, including external engines, humans, bots, browser extensions, notes, stream chat, and unaudited analysis.

- All public coaching levels L0-L10 may be used in rated EvenChess when assigned or allowed by the platform; high levels are priced, audited, and calibrated, not hard-banned.

- Client-side code must never decide coaching permission. The server decides.

- Stockfish remains server-side only for live EvenChess assistance. The client never receives unrestricted raw engine access.

- AI explains and compresses server-authorized truth packets. Hard-coded logic, legal move validation, stored state, and Stockfish provide chess truth.

- Higher levels improve specificity, timing, and candidate precision, not live text volume.

- Used Level may increase during a game but must never decrease.

- Every coaching render, suppression, expansion, and block must be audited.

- Assistance Load, Used Level, Used Offset, and ECR calibration are core fairness requirements.

- Target Level mode must not update or corrupt normal ECR.

- Live rated play should avoid labelled “best move” wording unless explicitly approved later.

- Subscription, ads, tokens, marketing copy, landing variants, campaign configuration, and launch windows must not bypass rated fairness.

- Premium must never be described or implemented as stronger live help.

- Marketing configuration must not alter Set Level, Used Level, Assistance Load, Used Offset, ECR, matchmaking fairness, coaching permission, Stockfish profile, or live coaching strength.

- Offset Count is the existing Exchange Resolver / take-take-take feature, not a missing feature.

- Offset Count display rule: shield/blue/0 = equal trade, green = student wins material, red = opponent wins material.

## Requirement classification key

| Class | Meaning | Implementation direction |
| --- | --- | --- |
| Lichess-provided | Capability exists in lila/Lichess and is not an EvenChess build target. | Use/configure/hook; do not rebuild. |
| EvenChess-specific | Unique to the assisted-chess model. | Implement under an EvenChess namespace/module boundary. |
| Adapted-to-fork | Old requirement remains valid but must run through lila architecture. | Add thin integration seams; record upstream edits in patch map. |
| Superseded | Replaced by the fork approach. | Do not implement unless later revived; record in Appendix Z. |
| Uncertain | Needs product-owner or technical decision. | Stop, report the decision, do not guess. |

## 5. Required folder structure

| Path | Role | Notes |
| --- | --- | --- |
| AGENTS.md | Always-on Codex operating instructions. | Must tell Codex to read this main document first and classify old requirements before coding. |
| docs/requirements | Live requirements source of truth. | Contains this main document, appendices A-Z, diff, patch map, and upstream sync process. |
| docs/evenchess | Implementation notes, go/no-go reports, architecture notes, handovers. | Not a replacement for requirements. |
| docs/requirements/source | Optional future source archive. | Old prompts, reports, and amendments can be kept here after incorporation. |
| docs/requirements/version1.4 | Optional legacy archive. | Old custom-platform requirements are records only. |

## 6. Appendix navigation map

| Appendix | File | Primary authority |
| --- | --- | --- |
| A | APPENDIX_A_*.docx | Product invariants, vocabulary, modes, public positioning boundaries. |
| B | APPENDIX_B_*.docx | Fork architecture, upstream sync, namespace strategy, source assumptions. |
| C | APPENDIX_C_*.docx | What Lichess provides and must not be rebuilt. |
| D | APPENDIX_D_*.docx | EvenChess mode identity, routing, player modes. |
| E | APPENDIX_E_*.docx | Coaching ladder, registry, level gates. |
| F | APPENDIX_F_*.docx | Board-first overlays, cards, accessibility. |
| G | APPENDIX_G_*.docx | Server policy, coaching permission, ledger. |
| H | APPENDIX_H_*.docx | Offset Count / Exchange Resolver. |
| I | APPENDIX_I_*.docx | Assistance accounting and offset. |
| J | APPENDIX_J_*.docx | ECR, calibration, matchmaking. |
| K | APPENDIX_K_*.docx | Target mode isolation. |
| L | APPENDIX_L_*.docx | Server-side Stockfish and engine help. |
| M | APPENDIX_M_*.docx | AI policy and summaries. |
| N | APPENDIX_N_*.docx | Tokens, subscriptions, ads, monetisation. |
| O | APPENDIX_O_*.docx | Marketing config, landing variants, attribution. |
| P | APPENDIX_P_*.docx | Telemetry, analytics, calibration. |
| Q | APPENDIX_Q_*.docx | Abuse controls and trust. |
| R | APPENDIX_R_*.docx | Admin, ops, dashboards, incidents. |
| S | APPENDIX_S_*.docx | Stage 1 local boot and go/no-go. |
| T | APPENDIX_T_*.docx | Codex phases and task packets. |
| U | APPENDIX_U_*.docx | Logical data models and seams. |
| V | APPENDIX_V_*.docx | Testing and acceptance. |
| W | APPENDIX_W_*.docx | Reserved. |
| X | APPENDIX_X_*.docx | Reserved. |
| Y | APPENDIX_Y_*.docx | Reserved. |
| Z | APPENDIX_Z_*.docx | Override/supersession register. |

## 7. Special documents

| File | Purpose |
| --- | --- |
| EVENCHESS_LICHESS_REQUIREMENTS_DIFF.md | Explains what changed from custom platform to Lichess fork. |
| EVENCHESS_LICHESS_PATCH_MAP.md | Registry for edits to upstream Lichess files. |
| EVENCHESS_UPSTREAM_SYNC_PROCESS.md | Process for keeping the fork updateable from upstream Lichess. |
| AGENTS.md | Codex operating instructions. |

## 8. Source-of-truth workflow

REQ-MAIN-001: Codex must read this main document before any EvenChess-Lichess work.
REQ-MAIN-002: Codex must read every relevant appendix before editing code or requirements.
REQ-MAIN-003: Codex must not implement old Version 1.4 custom-platform requirements until classified.
REQ-MAIN-004: New amendments require affected appendix updates and Appendix Z supersession records.
REQ-MAIN-005: If a user instruction contradicts a current requirement, Codex must stop and report the contradiction unless the product owner explicitly approves the override.
REQ-MAIN-006: Appendix Z is the override register. No silent replacement is allowed.
REQ-MAIN-007: Upstream Lichess file edits must be recorded in the patch map.
REQ-MAIN-008: Docs and code must preserve an EvenChess namespace/module boundary wherever feasible.
REQ-MAIN-009: Each implementation phase must include tests or a stated reason why it is documentation-only.
REQ-MAIN-010: Codex must implement one phase at a time.

## 9. Stage 1 priority

Stage 1 goal:

- run Lichess locally on the user’s PC;

- confirm accounts work;

- confirm local games work;

- confirm the codebase can be safely modified;

- create an EvenChess namespace/module boundary;

- do not implement the full product before local baseline works.

Stage 1 phases:

- Local architecture inspection.

- Local Lichess/lila-docker boot.

- EvenChess module boundary.

- EvenChess mode flag only.

- Blue theme / brand shell.

- Dummy server-authorised overlay.

- Assistance ledger foundation.

- AI summary interface mock/OpenAI provider.

- Stage 1 go/no-go report.

## 10. Immediate unresolved decisions

| Decision | Why it matters | Default handling |
| --- | --- | --- |
| New variant vs mode flag vs metadata layer | Affects lila game model, routes, PGN, ratings, matchmaking, UI. | Stage 1 mode flag only. |
| Whether normal Lichess ratings remain visible | Affects user trust and UI separation. | Keep normal chess separate and do not mix with ECR. |
| Whether EvenChess PGNs should be public/exported | Assisted games could be misread as normal chess. | Require assisted-mode metadata decision. |
| Payment and rewarded-ad providers | Affects data and compliance. | Define interfaces only. |
| AI provider/model | Affects cost/reliability. | Mock first; server-side provider only. |
| Upstream sync cadence | Affects merge risk. | Use sync process and patch map until cadence decided. |

## 11. Codex completion report

At the end of every implementation phase Codex must report: phase, scope, files changed, upstream files touched, patch map entries, tests, invariant checks, normal chess regression, EvenChess regression, unresolved items, risks, and whether the next phase is safe.