# EvenChess-Lichess Version 2 Integration Plan — Phase A to Phase Z

## Plan principle

Version 2 replaces the earlier detached/add-on interpretation.

EvenChess is sewn into the Lichess experience. Lichess provides the mature platform foundation: board, clocks, game lifecycle, legal moves, accounts, analysis, study, puzzles, opening explorer, routing foundations, and operational scaffolding. EvenChess owns the public product behaviour: branding, play/search, MMR/ECR, Set Level, Used Level, ECE payloads, Display Engine overlays/cards, tokens, subscriptions, AI summaries, audit, and review modes.

Each phase must:

- read the V2 main requirements;

- read the matching V2 appendix;

- read Appendix A, B, C, U, V, X, and Z where relevant;

- classify the work as Lichess-provided, EvenChess-specific, adapted-to-Lichess, superseded, or unresolved;

- preserve native Lichess UX patterns unless the requirement explicitly says to alter them;

- update patch map/integration log for every upstream/core Lichess seam;

- implement one phase only;

- avoid broad rewrites;

- avoid git add ..

# Phase A — Product invariants and scope

Primary appendix: APPENDIX_A_V2_PRODUCT_INVARIANTS_AND_SCOPE.md
Main requirement references: REQ-A-V2-001 to REQ-A-V2-034

## Goal

Lock the Version 2 product identity and invariants before coding continues.

EvenChess is the public product. Lichess remains the platform foundation. Public play/search/rating/coaching/token behaviour is EvenChess-owned.

## Scope

- Confirm public identity is EvenChess.

- Confirm EvenChess is sewn into native Lichess flow, not a detached addon.

- Confirm Lichess basics are reused, not rebuilt.

- Confirm public rated play uses ECR/MMR, not ordinary Lichess rating pools.

- Confirm coaching authority remains server-side.

- Confirm Premium never means stronger live help.

- Confirm Offset Count, ECE, Display Engine, ECR, MMR, Used Level, and audit are core systems.

## Outputs

- Updated main requirements if needed.

- Updated Appendix A if any invariant changes.

- Explicit contradiction list for older Version 1/1.3 requirements.

- Appendix Z entries for superseded detached/add-on wording.

- Implementation stop-list for anything that would violate V2.

## Acceptance gate

Codex can state clearly:

- what EvenChess owns;

- what Lichess provides;

- what is superseded from previous plans;

- what must never be changed by subscriptions/tokens/marketing.

# Phase B — Sewn-in Lichess architecture and current code audit

Primary appendix: APPENDIX_B_V2_SEWN_IN_LICHESS_ARCHITECTURE.md
Main requirement references: REQ-B-V2-001 to REQ-B-V2-032

## Goal

Audit the existing code and identify where prior work incorrectly created EvenChess as a detached add-on. Replace that with a sewn-in Lichess integration architecture.

## Scope

- Inspect current EvenChess routes, pages, modules, settings, overlays, theme, and search code.

- Identify addon-style work that should be adapted into native Lichess surfaces.

- Identify native Lichess seams for:

  - homepage;

  - top navigation;

  - play/setup modal;

  - quick search cards;

  - seek/matchmaking;

  - round/game UI;

  - analysis/review;

  - settings;

  - top bar/account area.

- Decide which seams are thin adapters and which need isolated EvenChess modules.

- Create or update the integration log.

## Outputs

- Code audit report.

- List of detached/addon components to remove, adapt, or keep temporarily.

- Integration seam map.

- Patch-map/integration-log baseline.

- Phase-by-phase code risk map.

## Acceptance gate

No feature implementation proceeds until Codex can name the exact Lichess seams it will touch and why.

# Phase C — Lichess-provided capabilities and boundaries

Primary appendix: APPENDIX_C_V2_LICHESS_PROVIDED_CAPABILITIES_AND_BOUNDARIES.md
Main requirement references: REQ-C-V2-001 to REQ-C-V2-022

## Goal

Prevent rebuilding chess-platform basics. Define exactly which Lichess systems are reused and where EvenChess adapts them.

## Scope

- Confirm legal moves, board UI, clocks, game rooms, account/session basics, PGN/replay, analysis, puzzles, study, opening explorer, and WebSocket foundations remain Lichess-provided.

- Identify where EvenChess hooks into those systems.

- Add regression tests or smoke tests proving basic Lichess mechanics still work.

- Make sure public EvenChess play does not accidentally use normal Lichess rating pools.

## Outputs

- Lichess capability classification.

- “Do not rebuild” implementation guardrail list.

- Basic regression checklist.

- Tests for board, move, clock, replay/analysis basics.

## Acceptance gate

Codex must demonstrate it is adapting Lichess foundations, not replacing them.

# Phase D — Branding, deep-blue theme, homepage, landing, and navigation

Primary appendix: APPENDIX_D_V2_BRANDING_THEME_HOME_LANDING_AND_NAVIGATION.md
Main requirement references: REQ-D-V2-001 to REQ-D-V2-041

## Goal

Make the visible product EvenChess while preserving the familiar Lichess layout and usability.

## Scope

- Replace appropriate public wordmark/product text with EvenChess.

- Preserve legal/source/licensing references where required.

- Apply polished deep-blue EvenChess theme.

- Keep board readability and accessibility.

- Add compact “What is EvenChess?” summary to homepage.

- Preserve Lichess-style navigation.

- Ensure public PLAY routes into EvenChess play/setup.

- Add token balance location in top bar/account-native area.

- Ensure token balance click routes to token/ad screen.

- Define landing page/detail page for deeper explanation.

## Outputs

- Deep-blue theme integration.

- Homepage summary.

- Navigation adjustments.

- Token top-bar placeholder if token backend not ready.

- Landing/detail page placeholder or route if required.

- Accessibility/contrast checks.

## Acceptance gate

The site feels like a polished EvenChess-branded Lichess site, not a separate plugin page.

# Phase E — Accounts, tokens, top bar, and monetisation

Primary appendix: APPENDIX_E_V2_ACCOUNTS_TOKENS_TOP_BAR_AND_MONETISATION.md
Main requirement references: REQ-E-V2-001 onward

## Goal

Integrate EvenChess account state, token balances, subscriptions, review rights, and top-bar display into Lichess account foundations.

## Scope

- Extend account/user state through EvenChess-owned models, not by corrupting core user assumptions.

- Add game-token balance to top bar/account-native surface.

- Link game-token balance to ad/token earning screen.

- Support onboarding token rules.

- Support rewarded ad game-token rules.

- Support Standard/Premium account state.

- Support review/custom-analysis tokens.

- Support saved game slots and paid-tier saved-game rights.

- Ensure paid status never affects live rated help strength.

## Outputs

- Token/account state model.

- Top-bar token display.

- Token/ad screen route or placeholder.

- Subscription entitlement model.

- Review/custom-analysis token model.

- Tests for token display and token click route.

- Tests proving paid status does not alter Set Level, Used Level, ECE, Stockfish profile, or ECR fairness.

## Acceptance gate

Token state is visible and navigable without implying pay-to-win live help.

# Phase F — EvenChess settings and admin controls

Primary appendix: APPENDIX_F_V2_SETTINGS_AND_ADMIN_CONTROLS.md

## Goal

Add user-facing EvenChess settings and operator/admin controls inside native Lichess-style settings/admin surfaces.

## Scope

- Add EvenChess settings section to user settings.

- Include display preferences for overlays/cards.

- Include level/display defaults for non-live/review contexts.

- Include AI/TTS preferences where allowed.

- Add admin/backend controls for:

  - ECE enabled/disabled;

  - Display Engine enabled/disabled;

  - MMR Engine enabled/disabled;

  - AI provider status;

  - Stockfish provider status;

  - tokens/ads/subscription toggles;

  - rate limits;

  - feature flags;

  - incident kill switches.

- Keep secrets server-side only.

## Outputs

- EvenChess settings UI.

- Admin controls shell.

- Feature flag registry.

- Secret-safe provider status display.

- Tests for settings persistence.

- Tests that client settings do not bypass server policy.

## Acceptance gate

User settings can adjust display preferences, but cannot grant unauthorized live coaching.

# Phase G — Play setup, quick search, and matchmaking UI

Primary appendix: APPENDIX_G_V2_PLAY_SETUP_QUICK_SEARCH_AND_MATCHMAKING_UI.md

## Goal

Sew EvenChess controls into native Lichess play/setup/quick-search flows.

## Scope

- Adapt Lichess setup modal/cards, not a disconnected search page.

- Add EvenChess controls:

  - time control;

  - player target level;

  - opponent target level;

  - strict preferences checkbox;

  - broadening search mode;

  - disclosure confirmation;

  - token/subscription state if required.

- Make normal search simple:

  - user picks time control;

  - EvenChess assigns suitable levels/opponent through MMR Engine.

- Ensure target controls fit native Lichess layout.

- Ensure search cards still look like Lichess.

- Prevent public EvenChess search from entering ordinary Lichess rated pools.

## Outputs

- Adapted play/setup modal.

- Adapted quick search cards.

- UI model for search preferences.

- Search request payload shape.

- Tests for all four search scenarios:

  - normal search;

  - player target only;

  - opponent target only;

  - both targets.

- Tests for strict vs broadening preference behavior.

## Acceptance gate

A user can start EvenChess search from native-looking Lichess UI.

# Phase H — MMR Engine and match contracts

Primary appendix: APPENDIX_H_V2_MMR_ENGINE_AND_MATCH_CONTRACTS.md

## Goal

Create the EvenChess MMR Engine that converts queue/search requests and candidate pools into EvenChess match contracts.

## Scope

- Define MMR Engine input:

  - seeker ECR;

  - candidate ECR;

  - time control;

  - player target level;

  - opponent target level;

  - strict/broadening preference mode;

  - token/search eligibility;

  - current queue wait time.

- Define match contract output:

  - white player;

  - black player;

  - white ECR;

  - black ECR;

  - white Set Level;

  - black Set Level;

  - expected offsets;

  - effective ratings;

  - match quality;

  - preference satisfaction;

  - widening stage;

  - disclosure data.

- Implement simulation framework first.

- Support four matching scenarios:

  - normal search;

  - player target only;

  - opponent target only;

  - both targets.

- Support strict preference matching.

- Support broadening/widening matching.

- Do not rely on ordinary Lichess rating as ECR.

## Outputs

- MMR Engine module/framework.

- Match contract schema.

- Scenario tests.

- Queue broadening simulation tests.

- Match quality scoring.

- Integration seam for Phase G/Phase I.

## Acceptance gate

Given search preferences and candidate pool, the MMR Engine can produce a valid EvenChess match contract without using normal Lichess rated pools.

# Phase I — ECR rating settlement and calibration

Primary appendix: APPENDIX_I_V2_ECR_RATING_SETTLEMENT_AND_CALIBRATION.md

## Goal

Implement EvenChess rating settlement model and calibration flow using match contracts, Used Level, Assistance Load, Used Offset, and result.

## Scope

- Define ECR state separate from ordinary Lichess ratings.

- Define per-pool ECR fields:

  - rating;

  - RD/uncertainty;

  - volatility if used;

  - game count;

  - provisional status;

  - pool key;

  - calibration version.

- Define Expected Rating:

  - ECR + expected/used offset.

- Define settlement trace:

  - pre-game ECR;

  - Set Level;

  - Used Level;

  - Assistance Load;

  - Used Offset;

  - result;

  - post-game ECR.

- Store ECR update separate from normal Lichess rating.

- Add calibration versioning.

- Add provisional and leaderboard eligibility logic.

## Outputs

- ECR model.

- Rating settlement function/framework.

- Used Offset placeholder if full model not yet calibrated.

- Settlement audit output.

- Tests proving normal Lichess rating is not used as ECR.

- Replayable rating settlement fixtures.

## Acceptance gate

EvenChess games settle into EvenChess ECR, not ordinary Lichess rating pools.

# Phase J — ECE Engine requirements and framework integration

Phase J — EvenChessEngine service integration

Primary appendix: APPENDIX_J_V2_ECE_INTEGRATION_CONTRACT.md

Goal

Integrate EvenChess-Lichess with the separate EvenChessEngine service as the source of coaching, overlay, summary, plan, candidate, evaluation, opening, proposed-move, and review payloads.

Important direction

EvenChessEngine is now its own project with its own requirements suite. EvenChess-Lichess must not implement the internal ECE engine logic. EvenChess-Lichess only builds the server-side adapter that talks to ECE, validates the response, handles stale payloads, audits usage, and passes authorised side-specific payloads to the UI.

Scope

•	Add an EvenChess-Lichess server-side ECE adapter/client.

•	Use the local ECE default base URL:

o	http://127.0.0.1:8787

•	Add configurable ECE base URL setting/env support:

o	default local value: http://127.0.0.1:8787

o	do not hard-code production-only assumptions.

•	Add ECE health check support:

o	GET /health

•	Add board-state request support:

o	POST /v1/ece/board

•	Use the agreed board-state ECE input:

o	mode;

o	request_id;

o	input_fen;

o	rating_type;

o	white_rating_input;

o	black_rating_input;

o	white_level;

o	black_level;

o	use_ai;

o	custom.opening;

o	custom.instructions.

•	Send the authoritative FEN from the EvenChess-Lichess server.

•	Send authoritative White/Black levels from the EvenChess match contract/settings.

•	Send ratings/rating type from EvenChess server state where available.

•	Do not send API keys, provider paths, secrets, or client-provided authority values to ECE.

•	Expect one ECE response split into:

o	side_outputs.white;

o	side_outputs.black.

•	Do not expect public ECE position output.

•	Do not expect public ECE shared_calculations output.

•	Treat all ECE chess facts as already mapped into side-specific payloads.

•	Display a player only their authorised side payload during live play.

•	Allow review surfaces to show one or both side payloads only where the review mode allows it.

•	Preserve L0 as true no-coaching.

•	Default missing/null levels to L10 only inside ECE; EvenChess-Lichess should still send explicit authorised levels wherever possible.

•	Derive side-to-move from FEN where EvenChess-Lichess needs it.

•	Support timeless ECE v1 mode.

•	Support mock/framework ECE mode while real ECE logic is still being built.

•	Prepare future ECE call modes:

o	board_state;

o	proposed_move;

o	game_review / EvenChess Full Game Format.

•	Ensure EvenChess-Lichess never exposes ECE directly to browser clients.

•	Ensure EvenChess-Lichess never exposes ECE secrets, provider paths, or raw provider output.

•	Add stale payload rejection using:

o	request_id;

o	input_fen echo;

o	white_level echo;

o	black_level echo;

o	current game state;

o	diagnostics.status.

•	Add graceful degradation when ECE is unavailable:

o	ordinary Lichess/EvenChess game flow must still work;

o	coaching payloads should show unavailable or be skipped;

o	errors should be logged safely.

•	Do not call Stockfish, Syzygy, opening-book, Lichess eval-cache, rules/legal-move, or Maia providers directly from EvenChess-Lichess for coaching. ECE owns those providers.

Outputs

•	ECE adapter/client module in EvenChess-Lichess.

•	ECE configuration setting/env variable for base URL.

•	ECE health-check helper.

•	ECE board-state request builder.

•	ECE response validator.

•	ECE stale-payload rejection helper.

•	ECE payload fixture matching the current service contract.

•	Server-side integration point that can request ECE payloads for a FEN/levels.

• Safe fallback path for ECE unavailable / invalid response / timeout.

•	Tests for:

o	base URL config/default;

o	health check parsing;

o	board-state request body shape;

o	no secrets in request body;

o	side-split response validation;

o	rejection of responses without side_outputs;

o	rejection of stale request_id/FEN/level echoes;

o	no dependency on public position;

o	no dependency on public shared_calculations;

o	graceful ECE unavailable handling.

Acceptance gate

The EvenChess-Lichess server can call the local EvenChessEngine service at http://127.0.0.1:8787, verify health, send an authoritative FEN/ratings/levels board-state request to /v1/ece/board, receive a validated side-split payload, reject stale or invalid payloads, and expose only the authorised side output to the relevant live player without implementing internal ECE engine logic inside the Lichess fork.

# Phase K — EvenChess Display Engine: overlays and cards

Primary appendix: APPENDIX_K_V2_DISPLAY_ENGINE_OVERLAYS_AND_CARDS.md

## Goal

Implement the Display Engine that consumes ECE output and renders native Lichess-style board overlays and stable cards.

## Scope

- Add Display Engine adapter/controller.

- Render ECE overlays:

  - Offset Count;

  - hanging attackable;

  - hanging not attackable;

  - threats;

  - pins;

  - opening;

  - evaluation where allowed.

- Render fixed-size Summary card.

- Render fixed-size Plan card.

- Prevent layout jump as text changes.

- Implement overlay cache keyed by position hash, side, level, mode, and proposed move.

- Reject stale payloads.

- Apply overlay priority:

  - proposed move highest;

  - warnings high;

  - threats above most overlays;

  - red opponent threats above green student threats where overlap occurs;

  - overlapping red/green threat paths must both remain visually detectable;

  - Offset Count bottom-right;

  - hanging indicators bottom-right with border treatment;

  - pins use Lichess-like pin visuals where possible;

  - opening/book indicator top-right.

- Ensure Display Engine never decides coaching permission.

## Outputs

- Overlay renderer.

- Summary/Plan card components.

- Stale payload guard.

- Cache manager.

- Overlay priority/z-order implementation.

- Visual tests or screenshot checklist.

- Accessibility checks.

## Acceptance gate

ECE mock payload can be displayed on a Lichess board without layout instability.

# Phase L — Live game assistance and ECE history

Primary appendix: APPENDIX_L_V2_LIVE_GAME_ASSISTANCE_AND_ECE_HISTORY.md

## Goal

Wire ECE and Display Engine into live games and save per-turn ECE history.

## Scope

- On each move, server requests ECE using current FEN and current Used Level/Set Level inputs.

- Store ECE output for each ply/turn.

- If multiple ECE outputs occur for a turn, retain the highest-level output as the live record for that turn.

- Update Used Level if player increases live level.

- Re-request ECE if level increases.

- Do not decrease Used Level.

- Store side-specific perception:

  - White view;

  - Black view;

  - side-to-move view.

- Support retention limits:

  - recent games rolling storage;

  - paid saved game slots;

  - saved games remain saved after tier drop, but user must be paid to add new saved games if required.

- Audit ECE generation and Display Engine rendering.

## Outputs

- Live ECE call path.

- Per-turn ECE history model.

- Used Level update path.

- Live payload storage.

- Audit events.

- Retention policy placeholder.

- Tests for highest-level-per-turn override.

- Tests for stale move/payload handling.

## Acceptance gate

A live game records ECE outputs per turn and displays current server-authorized payload.

# Phase M — Review, analysis, custom levels, and full-game ECE mode

Primary appendix: APPENDIX_M_V2_REVIEW_ANALYSIS_CUSTOM_LEVELS_AND_FULL_GAME_ECE.md

## Goal

Implement review modes using saved live ECE history and custom ECE analysis.

## Scope

- Add review modes:

  - Live White;

  - Live Black;

  - Live Both;

  - Custom White;

  - Custom Black;

  - Custom Both.

- Live White shows White’s saved live perception at its level each turn.

- Live Black shows Black’s saved live perception at its level each turn.

- Live Both switches perception according to whose turn it was.

- Custom allows user-selected White level and Black level.

- Custom can choose White perspective, Black perspective, or Both.

- Custom analysis can consume custom ECE analysis tokens where configured.

- High-cost custom analysis, especially L10 for both, must be token-gated.

- Add full-game ECE mode:

  - whole game input as PGN, ordered FEN list, or move list;

  - produces level-10-capable review output for both sides;

  - uses one large AI call where enabled/allowed;

  - does not affect live rating settlement.

- Use Lichess analysis/replay foundations.

## Outputs

- Review mode selector.

- Saved ECE history replay.

- Custom level request flow.

- Custom analysis token gate.

- Full-game ECE request/output schema.

- Tests for Live White/Black/Both.

- Tests for custom level changes.

- Tests for full-game mode not affecting ECR.

## Acceptance gate

Users can review games through saved live perspectives or custom analysis without corrupting live game state or ECR.

# Phase N — Coaching ladder, overlay gates, and text level gates

Primary appendix: APPENDIX_N_V2_COACHING_LADDER_OVERLAY_AND_TEXT_LEVEL_GATES.md

## Goal

Harden the level ladder and ensure all text/overlay outputs are correctly gated by L0–L10.

## Scope

- Define full L0–L10 gating table.

- Map each output to its earliest legal level:

  - L0 no coaching;

  - L2 hanging/safety;

  - L3 Offset Count;

  - L4 threats/pins/summary/plan/opening;

  - L5 first candidate;

  - L6 two candidates;

  - L7 three candidates/guided plan;

  - L8 evaluation/proof;

  - L9 why-not/branch analysis;

  - L10 full compact co-pilot.

- Ensure higher levels improve specificity, not text volume.

- Ensure live text avoids “best move” wording unless later approved.

- Ensure server/ECE payload does not include higher-level data for lower-level side output.

- Ensure Display Engine cannot reveal data not present in level-gated payload.

## Outputs

- Level gate registry.

- Output-to-level mapping.

- ECE validator updates.

- Display Engine gate checks.

- Tests for each level.

- Tests that L0 has no coaching.

## Acceptance gate

Every overlay/text/candidate/eval/proof output has a defined level gate and test coverage.

# Phase O — Offset Count, hanging pieces, threats, and pins

Primary appendix: APPENDIX_O_V2_OFFSET_COUNT_HANGING_THREATS_AND_PINS.md

## Goal

Implement and tune the core deterministic overlay outputs.

## Scope

- Offset Count:

  - bottom-right of square;

  - equal = blue circle/shield;

  - positive student result = green circle with white number;

  - negative student result = red circle with white number;

  - unknown = disabled/grey if used.

- Preserve piece-count Offset Count for overlay.

- Add value-based exchange output for summary/warnings:

  - advantage_offset_value;

  - disadvantage_offset_value.

- Hanging pieces:

  - hanging not attackable = orange exclamation + thin orange border;

  - hanging attackable = red exclamation + thin red border.

- Threat arrows:

  - student/player threats = green dotted arrow;

  - opponent threats = red dotted arrow;

  - arrows go center-to-center;

  - red visible above green where overlap occurs;

  - both paths remain visible if overlapping.

- Pinned pieces:

  - use Lichess-like pin visual where possible;

  - include pin line and pinned square.

## Outputs

- Deterministic overlay calculations.

- Overlay coordinate schema.

- Display implementation.

- Visual fixtures.

- Tests for each overlay category.

- Accessibility fallback labels.

## Acceptance gate

The core visual coaching overlays match product definitions and are usable without text overload.

# Phase P — Stockfish, AI, and TTS policy

Primary appendix: APPENDIX_P_V2_STOCKFISH_AI_AND_TTS_POLICY.md

## Goal

Implement provider policy for Stockfish, AI summaries, and optional TTS.

## Scope

- Stockfish:

  - server/ECE-side only;

  - bounded profiles by level;

  - no raw unrestricted engine output to client;

  - candidates only from L5+;

  - numeric eval only from L8+.

- AI:

  - explains and compresses deterministic/Stockfish truth packets;

  - never chooses moves independently;

  - one AI call per ECE board call where allowed;

  - full-game mode may use one larger AI call where allowed;

  - validate output;

  - no API keys in client/output/logs.

- Custom instructions:

  - style/focus only;

  - cannot override level gate or chess truth.

- TTS:

  - optional;

  - reads only authorized summary/plan/explanation text;

  - settings-controlled;

  - never reads hidden data.

## Outputs

- Stockfish gateway.

- AI provider adapter.

- Prompt/schema validator.

- Deterministic fallback path.

- TTS provider interface or disabled placeholder.

- Provider health diagnostics.

- Tests for no-secret exposure and level gates.

## Acceptance gate

Stockfish/AI/TTS operate only within authorized ECE/EDE boundaries.

# Phase Q — Puzzles, study, openings, analysis, and computer play

Primary appendix: APPENDIX_Q_V2_PUZZLES_STUDY_OPENINGS_ANALYSIS_AND_COMPUTER_PLAY.md

## Goal

Integrate EvenChess overlays and levels into compatible Lichess feature areas without rebuilding those features.

## Scope

- Puzzles:

  - use Lichess puzzle foundations;

  - optionally allow EvenChess overlays in training context;

  - avoid confusing puzzle rating with ECR.

- Study:

  - use Lichess study foundations;

  - allow review/training levels where appropriate;

  - no live rated ECR impact.

- Opening explorer:

  - use Lichess opening/book foundations where possible;

  - ECE opening option can use requested opening + FEN.

- Analysis/replay:

  - use Lichess analysis surface;

  - layer ECE history/custom output.

- Computer play:

  - use Lichess computer play where feasible;

  - training/review by default;

  - does not corrupt ECR unless separate rated mode approved.

## Outputs

- Feature-surface integration plan.

- Overlay availability settings by surface.

- Tests for each retained Lichess feature.

- Tests that training/review surfaces do not update live rated ECR.

## Acceptance gate

Compatible Lichess features remain available under EvenChess branding with safe EvenChess assistance where allowed.

# Phase R — Telemetry, audit, and data retention

Primary appendix: APPENDIX_R_V2_TELEMETRY_AUDIT_AND_DATA_RETENTION.md

## Goal

Implement audit and telemetry needed for fairness, calibration, review, and operations.

## Scope

- Audit match contracts.

- Audit Set Level at game start.

- Audit Used Level increases.

- Audit ECE payload generation.

- Audit every coaching render, hide, expand, suppress, and proposed-move check.

- Audit final Used Level, Assistance Load, Used Offset, and rating settlement.

- Emit Display Engine events where feasible.

- Retain ECE history for review modes.

- Apply retention limits for raw data, AI data, and saved games.

- Avoid unnecessary raw AI/provider logging.

## Outputs

- Audit event schema.

- Display event schema.

- ECE history retention policy.

- Data retention jobs or placeholders.

- Calibration telemetry tables/queries.

- Tests for audit completeness.

## Acceptance gate

Every live coaching event is traceable and enough ECE history exists for review modes.

# Phase S — Abuse, fairness, and trust controls

Primary appendix: APPENDIX_S_V2_ABUSE_FAIRNESS_AND_TRUST_CONTROLS.md

## Goal

Prevent the most important fairness and abuse failures.

## Scope

- Prohibit non-platform help in rated EvenChess.

- Add public rules explaining legal platform coaching vs banned outside help.

- Monitor:

  - repeat pairings;

  - collusion;

  - rating transfer;

  - target-level manipulation;

  - abort abuse;

  - queue sniping;

  - token farming;

  - custom analysis abuse.

- Ensure strict preference search cannot become a collusion loophole.

- Ensure paid status does not alter live rated strength.

- Ensure ECE/AI rejects hidden, forbidden, or higher-level information requests.

- Ensure Stockfish raw output is not exposed.

## Outputs

- Abuse signal model.

- Basic repeat-opponent caps/flags.

- Queue abuse warnings.

- Token/custom-analysis rate limits.

- Public rule page/update.

- Tests for external-help prohibition language.

- Tests that paid status does not affect live help.

## Acceptance gate

The system has practical MVP controls for the highest-risk abuse cases.

# Phase T — Operations, deployment, and incident response

Primary appendix: APPENDIX_T_V2_OPERATIONS_DEPLOYMENT_AND_INCIDENT_RESPONSE.md

## Goal

Make EvenChess systems observable, feature-flagged, and safely pausable.

## Scope

- Feature flags:

  - MMR Engine;

  - ECE live calls;

  - Display Engine overlays;

  - AI summaries;

  - proposed-move mode;

  - full-game mode;

  - token gates;

  - ads.

- Health checks:

  - ECE latency;

  - Stockfish latency;

  - AI latency/cost/fallback;

  - queue time;

  - token flow;

  - custom analysis consumption;

  - rating settlement health;

  - stale payload errors;

  - Display Engine render failures.

- Incident controls:

  - pause ECE live help;

  - pause AI summaries;

  - pause proposed move;

  - pause custom review;

  - pause ads/tokens/promotions.

- No-rate/annul/review flows for asymmetric assistance outages.

- Deployment rollback notes.

## Outputs

- Feature flag config.

- Operations dashboard or queryable health metrics.

- Incident runbook.

- Kill switches.

- Rollback notes.

- Tests for feature-flag disable paths.

## Acceptance gate

Operators can pause risky EvenChess systems without breaking base Lichess operation.

# Phase U — Data models and Lichess seams

Primary appendix: APPENDIX_U_V2_DATA_MODELS_AND_LICHESS_SEAMS.md

## Goal

Consolidate the logical data model and document all Lichess seams after core systems exist.

## Scope

- Define and review models:

  - EvenChessAccountState;

  - TokenLedger;

  - SubscriptionState;

  - ECRRating;

  - SearchRequest;

  - MatchContract;

  - GameEvenChessMetadata;

  - ECEPayload;

  - ECEHistory;

  - DisplayEvent;

  - AssistanceAuditEvent;

  - FullGameReview;

  - SavedGameSlot;

  - FeatureFlagState.

- Confirm model locations.

- Confirm schema/versioning strategy.

- Avoid corrupting core Lichess game BSON/schema internals unless approved.

- Document every Lichess seam:

  - file touched;

  - reason;

  - requirement link;

  - rollback note;

  - future upstream reimplementation note.

## Outputs

- Data model reference.

- Seam inventory.

- Integration log complete through Phase U.

- Patch map complete through Phase U.

- Migration notes if needed.

## Acceptance gate

EvenChess data is versioned, understandable, and does not silently corrupt Lichess assumptions.

# Phase V — Testing, QA, and acceptance criteria

Primary appendix: APPENDIX_V_V2_TESTING_QA_AND_ACCEPTANCE_CRITERIA.md

## Goal

Run full regression and EvenChess acceptance testing.

## Scope

- Public play opens native Lichess-style setup/search with EvenChess controls.

- Search submission creates EvenChess match contract.

- Normal Lichess mechanics still work:

  - board;

  - moves;

  - clocks;

  - PGN/replay;

  - analysis.

- ECR/MMR is separate from normal Lichess ratings.

- Level-gated payloads do not leak higher-level data.

- Display Engine rejects stale payloads.

- Overlays match visual requirements.

- Summary/Plan cards stay fixed-size.

- Proposed move works only with exactly one legal green arrow.

- Live review modes use saved ECE history.

- Custom review token logic works.

- Full-game ECE mode does not alter live ECR.

- Accessibility checks pass.

- Mobile layout checks pass.

## Outputs

- Full test matrix.

- Automated tests where possible.

- Manual smoke test checklist.

- Screenshot checklist.

- Regression report.

- Acceptance report.

## Acceptance gate

Version 2 feature set is testable, repeatable, and does not break the Lichess foundations it relies on.

# Phase W — Codex phase plan and task packets

Primary appendix: APPENDIX_W_V2_CODEX_PHASE_PLAN_AND_TASK_PACKETS.md

## Goal

Keep the implementation process controlled after the A–Z plan is defined.

## Scope

- Replace earlier short A–T plan with this A–Z plan.

- Add task-packet template for each phase.

- Require each Codex task to state:

  - phase;

  - files to inspect;

  - allowed scope;

  - likely seams;

  - tests expected;

  - patch-map requirements;

  - rollback notes.

- Enforce one-phase-at-a-time rule.

- Enforce no git add ..

- Enforce completion report format.

## Outputs

- Updated Appendix W.

- Per-phase task packet prompts.

- Codex operating checklist.

## Acceptance gate

Codex can be given one phase prompt at a time without drifting into unrelated future work.

# Phase X — Upstream sync and patch-map requirements

Primary appendix: APPENDIX_X_V2_UPSTREAM_SYNC_AND_PATCH_MAP_REQUIREMENTS.md

## Goal

Protect the fork from becoming impossible to update from upstream Lichess.

## Scope

- Ensure patch map is current.

- Ensure integration log is current.

- Mark high-risk files and seams.

- Define upstream sync process:

  - clean tree;

  - record current fork SHA;

  - fetch upstream;

  - review upstream changes;

  - merge/rebase only through approved process;

  - rerun regression;

  - update patch map.

- Identify seams that should later be isolated into namespaced modules.

- Identify high-risk areas:

  - scalachess;

  - chessground;

  - pgn-viewer;

  - lila-ws;

  - lila-search;

  - lila-fishnet;

  - fishnet;

  - global rating/perf internals;

  - core game BSON/schema internals.

## Outputs

- Upstream sync checklist.

- Patch-map validation.

- Seam isolation backlog.

- Risk register.

## Acceptance gate

The project has a known way to update from Lichess without losing EvenChess work.

# Phase Y — Reserved future requirements

Primary appendix: APPENDIX_Y_V2_RESERVED_FUTURE_REQUIREMENTS.md

## Goal

Hold approved-but-deferred or future expansion requirements without contaminating Version 2 implementation.

## Scope

- Record deferred ideas only if product owner approves.

- Possible future areas:

  - classroom/coach mode;

  - team/club mode;

  - mobile wrapper;

  - advanced TTS coach;

  - advanced full-game review products;

  - tournament formats;

  - coach exports;

  - paid saved-game libraries;

  - Target-rated pool if later approved.

- Mark each item non-authoritative until promoted.

## Outputs

- Reserved future list.

- “Not in V2 scope” register.

- Links to future docs if needed.

## Acceptance gate

Future ideas are captured without creating silent V2 implementation obligations.

# Phase Z — Superseded and overridden requirements register

Primary appendix: APPENDIX_Z_V2_SUPERSEDED_AND_OVERRIDDEN_REQUIREMENTS_REGISTER.md

## Goal

Close the requirements loop by recording all supersessions, contradictions, and product-owner overrides.

## Scope

- Record Version 2 supersession of:

  - detached/add-on EvenChess pages;

  - minimal entrypoint-only interpretation;

  - ordinary public Lichess rated search;

  - ordinary Lichess ratings as ECR;

  - any older plan that preserves public play as ordinary Lichess.

- Record any later override made during phases A–Y.

- Ensure no silent requirements replacement occurred.

- Ensure final docs match implementation.

## Outputs

- Complete Appendix Z.

- Override table.

- Superseded requirement list.

- Final requirements/implementation consistency check.

## Acceptance gate

The requirements suite accurately describes what was implemented, what was superseded, and what remains unresolved.

# Recommended implementation order note

Although the phases align A–Z with appendices, some appendices are cross-cutting:

- Appendix U data models must be updated progressively, then hardened in Phase U.

- Appendix V tests must be added progressively, then hardened in Phase V.

- Appendix X patch-map discipline applies from Phase B onward.

- Appendix Z override discipline applies from Phase A onward.

- Appendix W controls Codex task behavior throughout, even though its full update is Phase W.

Each phase should still be treated as independently scoped. If a later-phase dependency is needed early, create the smallest placeholder necessary and record it as a dependency, not as full implementation.

# Standard Codex phase prompt template

Use this template for each phase:

Implement EvenChess-Lichess Version 2 Phase [LETTER] only: [PHASE NAME].

Before editing, read:
1. AGENTS.md
2. docs/requirements/EVENCHESS_LICHESS_V2_REQUIREMENTS_MAIN.md
3. docs/requirements/README_V2_REQUIREMENTS_SUITE.md
4. docs/requirements/APPENDIX_[LETTER]_V2_*.md
5. docs/requirements/APPENDIX_A_V2_PRODUCT_INVARIANTS_AND_SCOPE.md
6. docs/requirements/APPENDIX_B_V2_SEWN_IN_LICHESS_ARCHITECTURE.md
7. docs/requirements/APPENDIX_C_V2_LICHESS_PROVIDED_CAPABILITIES_AND_BOUNDARIES.md
8. docs/requirements/APPENDIX_U_V2_DATA_MODELS_AND_LICHESS_SEAMS.md if data/seams are touched
9. docs/requirements/APPENDIX_V_V2_TESTING_QA_AND_ACCEPTANCE_CRITERIA.md
10. docs/requirements/APPENDIX_X_V2_UPSTREAM_SYNC_AND_PATCH_MAP_REQUIREMENTS.md
11. docs/requirements/APPENDIX_Z_V2_SUPERSEDED_AND_OVERRIDDEN_REQUIREMENTS_REGISTER.md

Do not implement future phases.
Do not make broad unrelated rewrites.
Do not use git add .
Classify every requirement before implementation.
Keep the Lichess experience native; sew EvenChess into the relevant Lichess surface.
Update patch map/integration log for upstream/core Lichess seams.
Add or update tests.
Report contradictions before implementing.

Completion report must include:
Summary, Requirements Used, Requirements Updated, Superseded Requirements Recorded, Files Changed, Patch Map Updates, Integration Log Updates, Tests Added/Updated, Tests Run, Results, Incomplete Items, Risks/Follow-Ups, Ready for Next Step.